*Youth Environmental Action Summit*

*Parkside High Pocket Meadow*

*Logistical Plan*

A colorful flower on a plant

Description automatically generated

**January 2019 Week 1:**

Solicit Site Approvals: William Frisch WCBOE Facilities

Student Research

**January 2019 Week 2:**

Student Powerpoint Video Assignment Level 1 Horticulture

Student Budget Proposal

**January Week 3:**

Student Presentation Practice

Student Link Presentation to Youtube and A Plus Garden Centre Website

**February Week 2:**

Student Presentation/Proposal Jesse WCBOE Turf Contractor

**April: Week 1:** Yes Conference

**May: Week 4:**

Contractor Site Prep Review for Pocket 2,3

Purchase weed barrrier, seed.

Student install solarization weed barrier Pocket 1.

**October: Week after first frost:**

Final raking and seed sowing.